Swanzey Operating Plan

Budget · Forecast · Capital — a consolidated operating reference

PRIVATE working document · v0.2 (auto-built from the workbooks) · June 2026

Capital tables & charts generated live from the Capital Workbook; forecast from the Financial Model

Edit the workbook input cells, re-run build, and this plan refreshes

0.  Purpose

One reference holding the Town's budget, a forecast, and the capital plan together — and it is now auto-built from the workbooks: the capital tables, the funding chart, the tax-glide chart, and the forecast are generated from the Capital Workbook and Financial Model. Edit the input cells, re-run the build, and this document refreshes. Every figure traces to the Town's own reports; capital figures and forecasts are clearly-labeled planning estimates.

Operating thesis: the Town will SAVE but won't BORROW. Fund the backlog with majority-vote reserves + state aid + the water revolving fund — not bonds — and the projects that keep stalling get built without a tax spike or a 3/5 vote.

PART I — BUDGET

1.  The 15-year record

Operating budgets have risen ~55% since 2012 to roughly $8.94M (2026), with a flat early-2010s (~+1%/yr) giving way to a +6–7%/yr climb since 2020.

Operating budget by town-meeting year, 2012–2026, with the forecast band (Part II).

| Meeting year | Operating (proposed) | Default | Budget % YES |
| --- | --- | --- | --- |
| 2012 | $5,747,885 | $5,705,757 | 80% |
| 2016 | $6,262,426 | $6,067,144 | 68% |
| 2020 | $6,303,000 | $6,072,735 | — |
| 2023 | $7,425,000 | $7,468,834 | 62% |
| 2025 | $8,370,000 | $7,935,699 | 57% |
| 2026 | $8,939,036 | $8,891,785 | passed |

2.  How the budget works (and why the 'no' lever is gone)

Governing law — RSA 32. Appropriation by purpose; no over-expenditure (32:8); transfers within the total (32:10); lapse (32:7); emergency over-spend needs DRA approval (32:11).

Forms. MS-636 / MS-737; MS-232 'Appropriations as Voted' filed within 20 days.

SB2 default — RSA 40:13, IX. If the operating article fails, the default takes effect. In Swanzey it now sits within ~$47K of the proposal — and exceeded it in 2017, 2018, and 2023. 'Vote no to save' no longer works.

Proposed minus default budget by meeting year — repeatedly near zero or negative.

3.  Cost drivers

Structural, not programmatic: health insurance, wages, the NH Retirement System (RSA 100-A) employer rate, and the ambulance/EMS contract — largely non-discretionary.

4.  Tax rate & the 2024 revaluation

Total rate: $24.51 (2021) → $26.87 (2023) → $19.06 (2024) → $20.18 (2025). The 2024 drop was a revaluation, not a tax cut. Education is ~60% of the bill; the municipal share is ~a quarter.

Total tax rate by component, 2021–2025.

PART II — FORECAST

Auto-built from the Financial Model (base $8,939,036; low/base/high growth). Scenarios, not predictions.

| Fiscal year | Low (4.5%) | Base (6.0%) | High (7.5%) |
| --- | --- | --- | --- |
| 2026 (actual) | $8.94M | $8.94M | $8.94M |
| 2027 | $9.34M | $9.48M | $9.61M |
| 2028 | $9.76M | $10.04M | $10.33M |
| 2029 | $10.20M | $10.65M | $11.10M |
| 2030 | $10.66M | $11.29M | $11.94M |
| 2031 | $11.14M | $11.96M | $12.83M |

Base case reaches $11.96M by 2031 — purely on the cost escalators.

Budget-approval risk & fund balance

Operating-budget support slid from ~80% (2011–15) to 57% (2025); a budget failure is plausible within a few cycles, though muted because the default ≈ the proposal.

Operating-budget support, 2011–2025, with trend.

Fund-balance guidance. Hold unassigned fund balance in DRA's prudent band (≈5–17% of the operating budget); treat any amount applied to reduce taxes as multi-year smoothing.

PART III — CAPITAL PLAN

5.  The backlog and the 3/5 problem

About $5.28M of identified needs. The public-works facility won majorities in 2024 and 2026 but failed the 3/5 a bond requires; reserves and credits pass 78–90%.

What passes easily versus what dies at the 3/5 wall.

6.  The funding strategy — other people's money

About 62% of the backlog is non-property-tax money (state bridge aid, DWSRF water rates, grants), leaving $2.00M local — saved via majority-vote reserves, with $0 new bonds.

Funding stack by project (generated from the Capital Workbook).

| Project | Total | Local share | Primary funding path |
| --- | --- | --- | --- |
| Public Works Facility | $1.20M | $1.20M | RSA 35 capital reserve (pay-go by ~2031) |
| Christian Hill Road Bridge | $1.00M | $0.20M | RSA 234 state bridge aid (80%) + bridge reserve (20%) |
| Lower Winchester Street | $0.75M | $0.48M | Highway block grant + roads reserve |
| West Swanzey Water System | $2.08M | $0.00M | NHDES DWSRF (repaid by water rates) + grants/forgiveness |
| Town Hall ADA Stairwell | $0.25M | $0.12M | CDBG/accessibility grant + facilities reserve |
| TOTAL | $5.28M | $2.00M (38%) | $0 new bonds |

7.  The reserve ladder & the tax glide

| Capital Reserve Fund | Annual deposit | Funds | Vote |
| --- | --- | --- | --- |
| Public Works Facility | $200,000 | the facility (pay-go by ~2031) | majority |
| Bridges | $50,000 | Christian Hill 20% share (state pays 80%) | majority |
| Highway Reconstruction | $100,000 | Lower Winchester St & roads | majority |
| Highway Equipment | $90,000 | plow/fleet replacement cycle | majority |
| Fire Apparatus | $70,000 | engine/tanker cycle | majority |
| Town Facilities (incl. ADA) | $40,000 | Town Hall ADA, building renewal | majority |
| Technology & Records | $20,000 | GIS, cyber, RSA 33-A retention | majority |

Net-new tax impact on a $300K home: peaks ≈ $74, then below today once built.

8.  Decision rules

| If the project is… | Use… | Because |
| --- | --- | --- |
| ≤ ~$250K, recurring | a capital reserve (pay-go) | simple majority, no interest |
| a town bridge (≥10 ft) | RSA 234 aid + reserve for 20% | state pays 80% |
| water/sewer | DWSRF, repaid by rates | off the property tax |
| large, urgent, unavoidable | Bond Bank (RSA 33) — last resort | only when reserves can't get there in time |
| anything | listed in the published CIP first | surprise becomes expectation |

PART IV — OPERATING PLAYBOOK

9.  The first twelve months

| Quarter | Moves |
| --- | --- |
| Q1 | Stabilize the administrator's office (multi-year agreement + written evaluation). Publish a draft six-year CIP. Issue the one-page tax-bill explainer. |
| Q2 | Warrant & pass the capital reserve ladder (majority votes). File State Bridge Aid for Christian Hill Rd. Commission the water rate study. |
| Q3 | Advance DWSRF water financing. Deliver one visible small win (ADA via CDBG + reserve). Adopt operating norms for the five-member board. |
| Q4 | Bring the full CIP + reserve plan to the deliberative session with an information night. Report the year's progress publicly. |

10.  The annual municipal cycle

| When | What |
| --- | --- |
| By Sept 1 | File MS-1 (valuation), MS-434 (revenues), MS-535 (financial report) |
| Oct–Dec | Build budget & default; CIP update; budget public hearing; post warrant (RSA 31:95) |
| ~1st Tue Feb | SB2 deliberative session |
| ~2nd Tue Mar | SB2 ballot: budget, articles, officers |
| Meeting +20 days | File MS-232 'Appropriations as Voted' |
| Fall | DRA sets the tax rate; issue tax bills |

11.  Dashboard — numbers to watch

| Metric | Now |
| --- | --- |
| Capital backlog | $5.28M (62% non-tax; $2.00M local) |
| Peak reserve tax impact | ≈ $74/yr on a $300K home, then below today |
| Operating budget / support | ~$8.94M (2026); support 57% — arrest the slide with transparency |
| Unassigned fund balance | keep ~5–17% of operating budget |
| Total tax rate / valuation | $20.18 (2025); valuation input = $978.6M (REFRESH with real MS-1) |
| Next statutory deadline | always know it (MS-1 / MS-232 / hearing / warrant) |

Appendix — Provenance & sync

Auto-built from: the Capital Workbook (Assumptions, Projects, Reserve Ladder, 10-Year Plan) and the Financial Model (Forecast). To refresh: edit the input cells in those workbooks, then run build_from_workbook.py + render_opplan.py. Real figures from the Town's annual reports (2011–2025), NH DRA, and local news; capital figures and forecasts are planning estimates. Key statutes: RSA 32, 40:13, 35, 33/35-A, 234, 38, 162-K, 674:5-8, 91-A, 33-A, 165, 273-A, 100-A.